GLOBAL QUALITY PLATFORM — PERFORMANCE EVALUATION Test Charter for IQVIA SmartSolve Formal notification of test scope, methodology and acceptance criteria Issued by: Alberto Fumero, IT Application Manager ¦ Date: May 2025 ¦ Ref: QMA-CHARTER-IQVIA-001

| TO (VENDOR): IQVIA SmartSolve Account Team IQVIA SmartSolve | FROM (ISSUER): Alberto Fumero IT Application Manager — Global Quality Platform Project a.fumero@pharma.com |
| --- | --- |

1. Executive Summary

This document constitutes the formal test charter issued to IQVIA SmartSolve in the context of the Global Quality Platform Performance Evaluation conducted by our organisation during May 2025. The purpose of this evaluation is to objectively compare the performance of IQVIA SmartSolve against the competing platform under standardised, globally consistent conditions.

Results will directly inform a procurement decision covering our global QMS. The selected platform will support approximately 125,000 complaints per year, 5,000+ concurrent users, and 24×7 global availability across 5 regions and 17 countries. The evaluation is conducted under GxP principles (21 CFR Part 11, EU Annex 11, GDPR).

2. Test Objectives

- Measure real-world upload and download response times on the IQVIA SmartSolve sandbox environment from each global region.

- Validate that performance meets the contractually agreed KPI thresholds under realistic network conditions.

- Identify any geographic zones where performance is degraded or inconsistent.

- Provide objective, auditable evidence to support the platform selection committee.

- Establish a baseline benchmark enabling future SLA monitoring post go-live.

3. Test Scope

3.1 In Scope

- IQVIA SmartSolve sandbox / UAT environment (URL to be confirmed by vendor)

- File upload operations: 1 MB, 10 MB, 100 MB test files

- File download operations: same 3 file sizes

- All 5 global regions: Europe, North America, LATAM, APAC, Middle East / Africa

- Network types: Corporate LAN, Corporate WiFi, VPN

- Measurement KPIs: file transfer time upload & download, 2 decimal places in seconds

- 3 repetitions per file size per direction to calculate average and detect variability

3.2 Out of Scope

- Production environment — testing is sandbox only

- Load / stress testing (concurrent user simulation)

- Security penetration testing

- API performance or backend infrastructure assessment

- Workflow logic, data integrity, or QMS functional requirements validation

4. Test Methodology

4.1 Test Files

| File | Size | Represents | SHA-256 (first 32 chars) |
| --- | --- | --- | --- |
| test_file_1MB.bin | 1 MB | Typical complaint record | 5f07e472b543ac22476e153c... |
| test_file_10MB.bin | 10 MB | Document with PDF attachments | 171a60676d132449c0330a5a... |
| test_file_100MB.bin | 100 MB | Batch migration / large export | 6d9daf52b380e3f4e4137744... |

4.2 Test Execution Approach

One designated regional coordinator per region accesses the IQVIA SmartSolve sandbox from their standard corporate workstation. The coordinator uses the QMA Performance Test App (Microsoft Teams / SharePoint) to:

- Manually upload each test file to the IQVIA SmartSolve sandbox using the standard file upload interface

- Measure elapsed time using the app's built-in stopwatch: from click of Upload to platform confirmation

- Download the same file immediately and measure download elapsed time

- Repeat each measurement 3 times to calculate average and detect variability

- Record all results, errors, and observations in the app in real time

- Upload screenshot evidence of each test session to SharePoint

4.3 Test Window & Scheduling

Tests are executed during a coordinated 3-day global test window. Each region is assigned a 2-hour execution slot communicated at least 2 weeks in advance via the project Teams channel.

⚠ IQVIA SmartSolve sandbox must remain fully available and unmodified throughout the entire test window. No maintenance, upgrades, or configuration changes may be applied without prior written agreement.

5. Acceptance Criteria

The following KPI thresholds have been agreed by the QA Lead, IT Application Manager, and both vendors prior to test execution.

| File Size | Operation | Target (PASS) | Acceptable Max (MARGINAL) | Failure (FAIL) | Action on Failure |
| --- | --- | --- | --- | --- | --- |
| 1 MB | Upload | < 3 s | 3 – 5 s | ≥ 5 s | Re-test Attempt 1; Vendor RCA required |
| 1 MB | Download | < 3 s | 3 – 5 s | ≥ 5 s | Re-test Attempt 1; Vendor RCA required |
| 10 MB | Upload | < 10 s | 10 – 20 s | ≥ 20 s | Re-test Attempt 1; Vendor RCA required |
| 10 MB | Download | < 10 s | 10 – 20 s | ≥ 20 s | Re-test Attempt 1; Vendor RCA required |
| 100 MB | Upload | < 60 s | 60 – 90 s | ≥ 90 s | Attempt 1; Attempt 2 fail → Contract Exit Clause |
| 100 MB | Download | < 60 s | 60 – 90 s | ≥ 90 s | Attempt 1; Attempt 2 fail → Contract Exit Clause |

⚠ Scale context: 125,000 complaints/year | 5,000+ concurrent users | 24×7 global availability | GxP-compliant (21 CFR Part 11, EU Annex 11, GDPR).

6. Vendor Obligations

- Provide sandbox credentials and environment URL for IQVIA SmartSolve to all designated regional coordinators at least 5 business days before the test window.

- Guarantee sandbox availability (99.9% uptime) throughout the entire test window. Unplanned downtime results in affected region tests being rescheduled at vendor cost.

- Attend the Vendor Results Review Session within 48 hours of test completion.

- Deliver a written Root Cause Analysis (RCA) for any result exceeding the Failure Threshold within 5 business days of receiving results.

- RCA must include: root cause identification, affected infrastructure, remediation plan with timeline, and performance improvement commitment.

- Re-test conditions (Attempt 1): vendor must resolve the identified issue before Attempt 2. Attempt 2 failure triggers the Contract Exit Clause (ref. RFP §5).

7. How Tests Were Executed on IQVIA SmartSolve

This section provides full transparency to the vendor on the exact methodology used, enabling fair and informed review of results.

Coordinator setup: One coordinator per region accessed the IQVIA SmartSolve sandbox from a standard corporate workstation on the corporate network (type recorded per run). No special network routes, proxies, or bandwidth reservations were applied.

File preparation: Test files were downloaded from the shared SharePoint library (Test Assets). SHA-256 integrity was verified before each upload.

Upload measurement: The coordinator navigated to the standard file upload interface in IQVIA SmartSolve. The app stopwatch was started at the moment of clicking the upload trigger and stopped when the platform displayed an explicit upload confirmation. Time captured to 2 decimal places in seconds.

Download measurement: Immediately after upload, the coordinator located the uploaded file in IQVIA SmartSolve and initiated download. Timer started at click of download; stopped when the file was fully saved. File size on disk was verified post-download.

Repetitions: 3 runs were performed for each file size and each direction. The average of 3 runs is the value used for KPI evaluation.

Result recording: All times, errors, and observations were entered into the QMA Performance Test App in real time. Results are timestamped in UTC and linked to the coordinator's Microsoft 365 identity.

Evidence: At least one screenshot per test session was uploaded to SharePoint: Region / Platform / Date / Coordinator Name.

8. Results Sharing & Next Steps

Consolidated raw results will be shared with the vendor within 48 hours of the close of the test window. The vendor review session will be scheduled within 5 business days. Final consolidated report will be issued by the QA Lead within 15 business days.

9. Acknowledgement

By signing below, IQVIA SmartSolve acknowledges receipt of this Test Charter, confirms availability of the sandbox environment during the agreed test window, and accepts the KPI thresholds and obligations described herein.

| Party | Name & Title | Signature | Date |
| --- | --- | --- | --- |
| Issuer (IT Application Manager) | Alberto Fumero |  | May 2025 |
| QA Lead |  |  |  |
| IQVIA SmartSolve (Authorised Representative) |  |  |  |